HI PANDO

AI Property Recommendation Engine

Engineering Handoff & Progress Documentation

Covers: Phase 0 (Project Setup) → Phase 1 (Data Foundation) → Phase 2 (Cold-Start Recommendation Engine)

Status as of: 2026-09-22  ·  207 automated tests passing  ·  Phase 3 not yet started

This document is a living record. Update it at the close of every phase.

# How to Use This Document

This is the engineering handoff document for the Hi Pando recommendation engine backend. It is written so that a developer joining mid-project — with no prior context — can understand what exists, why it was built that way, and how to safely continue the work.

## Companion files (read these too)

- hi-pando-execution-plan.md — the original 4-phase plan this project is executing. Explains the

- "why" behind the architecture and the overall roadmap (Phase 1 → 4).

- hi-pando-claude-code-checklist.md — the authoritative, line-by-line execution log. Every task is

- checked off with a note explaining what was built, decisions made, and bugs found/fixed.

- This is the single source of truth for exactly what has been done — if this document and the checklist ever disagree, trust the checklist and update this document.

## Update protocol

Whenever a new phase (or major sub-phase) completes:

- Add a new section following the pattern of the existing phase sections below.

- List every new/modified file, its purpose, and key implementation notes.

- Record any architecture decisions made and why (especially anything that deviated from the original plan).

- Update the “Current Project State” section (file inventory, test count, dataset size).

- Update the “What to do next” section at the end of the document.

# Project Overview

Hi Pando needs a property recommendation engine that suggests real-estate listings based on a user's stated preferences, conversation history, and (eventually) behavior. Since no historical user interaction data exists yet, the system starts as a cold-start / content-based matcher and is designed to evolve into an ML-powered recommender as real interaction data accumulates.

## The 4-phase roadmap

| Phase | Goal | Status |
| --- | --- | --- |
| 0 — Project Setup | Environment, DB, API skeleton, experiment tracking | ✅ Complete |
| 1 — Data Foundation | Property schema, cleaning, feature engineering, initial dataset | ✅ Complete |
| 2 — Cold-Start Recommendation Engine | User DNA, preference extraction, matching, scoring, API | ✅ Complete |
| 3 — Behavioral ML Model | Learn from real interaction data (requires live users) | ⏸ Not started — blocked on real usage |
| 4 — Hybrid & Continuous Learning | Combine ML + content + semantic + behavioral signals | ⏸ Not started |

Critical design principle carried through every phase (from the plan):

“Start with an explainable recommendation system, collect interaction data, then use that data to train the ML model. Do not manufacture historical user behavior just to train a model.”

IMPORTANT — Phase 3 gate Do not start Phase 3 until Phase 2 is live and real users (or a test group) are generating genuine interaction events. Synthetic data is fine for development/testing (used throughout Phase 1), but synthetic *user interaction* data must never be fabricated to fast-track Phase 3 — this defeats the entire point of the plan.

# Environment & Tech Stack

| Component | Choice | Notes |
| --- | --- | --- |
| Language | Python 3.11.9 | Installed via winget specifically for this project (machine default was 3.13) |
| Dependency mgmt | venv + pip | requirements.txt (top-level) + requirements-lock.txt (full pinned freeze) |
| Database | MongoDB Atlas (cloud) | Shared cluster — see “Important: shared database” callout below |
| API framework | FastAPI | Served via uvicorn |
| Data validation | Pydantic v2 | Used for every schema: Property, UserDNA, API request/response models |
| Experiment tracking | MLflow | SQLite-backed local store (mlflow.db) — plain file store is deprecated in this MLflow version |
| Testing | pytest | 207 tests; integration tests marked and require live DB — see Testing section |

# Repository Layout

Root: D:\ROR\PANDO_Backend (not yet a remote git repo — local git only, no commits made by the agent unless explicitly requested).

PANDO_Backend/
├─ api/                      FastAPI app: endpoints, DB connection, request/response schemas
├─ config/                   Configuration files (currently: recommendation weights)
├─ data/                     Sample/seed data files (not the DB itself)
├─ models/                   Persisted model artifacts (currently: fitted feature scalers)
├─ notebooks/                Reserved for exploratory analysis (empty so far)
├─ pipelines/                All data/ML pipeline code
│  ├─ schemas/               Pydantic schemas: Property, UserDNA
│  ├─ cleaning/              Phase 1.2: data cleaning & normalization
│  ├─ features/              Phase 1.3: feature engineering
│  ├─ extraction/            Phase 2.2: rule-based preference extraction
│  └─ matching/              Phase 2.3–2.6: scoring, ranking, explanations
├─ tests/                    All automated tests (pytest)
├─ venv/                     Python virtual environment (gitignored)
├─ .env                      Real secrets (gitignored, NOT in repo)
├─ .env.example              Placeholder template for .env
├─ hi-pando-execution-plan.md         Original 4-phase plan
├─ hi-pando-claude-code-checklist.md  Authoritative task-by-task execution log
└─ pytest.ini                Registers the ‘integration’ test marker

IMPORTANT — shared database, read before touching Mongo The Atlas database (“Pando_ai”) is SHARED with another, unrelated application. It already contained collections ‘properties’ (28 docs), ‘buyers’ (2 docs), and ‘listings’ (31 docs) before this project touched it — these use a different schema (camelCase fields) and belong to a different part of the app. This project's own data lives ONLY in collections prefixed hi_pando_ — currently hi_pando_properties and hi_pando_property_features. Never write to properties/buyers/listings from this codebase; they are read-only reference/source data (listings was used as a one-time source to seed hi_pando_properties — see Phase 1.4).

# Testing

207 tests total, all passing as of this document's last update. Run with:

cd D:\ROR\PANDO_Backend
./venv/Scripts/python.exe -m pytest tests/                    # everything
./venv/Scripts/python.exe -m pytest tests/ -m "not integration"  # skip live-DB tests
./venv/Scripts/python.exe -m pytest tests/ -m integration        # only live-DB tests

Tests marked @pytest.mark.integration (registered in pytest.ini) require a working .env with a live MongoDB Atlas connection — they read the real hi_pando_properties collection. All other tests run fully offline against in-memory fixtures.

# Phase 0 — Project Setup

Goal: stand up the environment, database connection, API skeleton, and experiment tracking before any feature code is written.

## What was built

| File | Purpose |
| --- | --- |
| .gitignore | Excludes venv/, __pycache__, .env, MLflow artifacts (mlruns/, mlflow.db), Jupyter checkpoints, OS/IDE files |
| .env.example | Template showing required env vars (MONGODB_URI, MONGODB_DB_NAME, MLFLOW_TRACKING_URI) with placeholder values |
| requirements.txt | Top-level deps: fastapi, uvicorn[standard], pymongo, python-dotenv, mlflow, pydantic, pytest, httpx |
| requirements-lock.txt | Full pip freeze (~100 packages) for exact reproducibility |
| api/db.py | MongoDB connection helper: get_client(), get_db(), ping() — lazy singleton client, reads MONGODB_URI/MONGODB_DB_NAME from .env |
| api/main.py | FastAPI app entrypoint. Phase 0 added the GET /health endpoint (returns DB connectivity status) |
| pipelines/mlflow_smoke.py | Standalone script that logs a dummy run to confirm MLflow tracking works |

## Key decisions

- Python 3.11 chosen for best compatibility with the ML ecosystem (MLflow/XGBoost/LightGBM support at the time). The machine only had 3.13/3.14 installed — 3.11.9 was installed via winget specifically for this venv.

- venv + pip over Poetry — simplest option, minimal tooling overhead, sufficient for this project's scale.

- MongoDB Atlas (cloud free tier) over local Docker MongoDB — avoids local Docker/Mongo install, connection string supplied by user.

- MLflow SQLite backend (sqlite:///mlflow.db) instead of the plain file store (./mlruns) originally planned — the installed MLflow version (3.16.1) has deprecated the plain file store (“maintenance mode”) and recommends the SQLite-backed store instead.

## Verification performed

- venv created, all dependencies installed without errors.

- FastAPI booted via uvicorn; GET /health returned {"status": "ok", "db": "ok"} after a real MongoDB Atlas URI was configured.

- MLflow smoke test logged a run successfully to mlflow.db.

Note for the next developer A real MongoDB Atlas cluster and connection string are required to run this project — there is no local fallback configured. Copy .env.example to .env and fill in MONGODB_URI (the password must be percent-encoded if it contains special characters like @ or .).

# Phase 1 — Data Foundation & Property Intelligence

Goal: create the structured property dataset, cleaning pipeline, and feature-engineering pipeline that every later phase depends on.

## 1.1 — Property Dataset & Schema

| File | Purpose |
| --- | --- |
| pipelines/schemas/property_schema.py | Pydantic Property model — the single source of truth for the property shape. Covers every attribute from the plan (Property ID through Nearby facilities). Includes enums (PropertyPurpose, FurnishingStatus, CompletionStatus, ListingPurpose) and a nested NearbyFacilities model. |
| pipelines/schemas/property_mongo_schema.py | MongoDB $jsonSchema validator mirroring the Pydantic model — a database-level safety net independent of the application layer. |
| pipelines/setup_property_collection.py | Creates/updates the hi_pando_properties collection with schema validation (validationAction: error) and a unique index on property_id. |
| pipelines/ingest_properties.py | Manual JSON entry point: reads a file of property records, runs them through cleaning (see 1.2) then Pydantic validation, upserts into MongoDB. |
| data/sample_properties.json | 2 hand-written sample properties used to validate the schema/pipeline end-to-end. |

Key finding — pre-existing unrelated data The Atlas database already contained a 'properties' collection (28 docs, different camelCase schema) and 'buyers'/'listings' collections belonging to a different, unrelated application. This project's schema was deliberately placed in a NEW collection (hi_pando_properties) rather than overwriting the existing one. See the shared-database callout earlier in this document.

## 1.2 — Data Cleaning

All cleaning logic lives in pipelines/cleaning/, orchestrated by pipeline.py::clean_property_record(). Applied before Pydantic validation on every ingestion path.

| File | What it does |
| --- | --- |
| text_cleaning.py | clean_text() (unicode-normalize, collapse whitespace, empty→None) and normalize_key() (lookup-key form used by every canonical-mapping module below). |
| property_type.py | Canonical list of 10 types (Apartment, Villa, Townhouse, Penthouse, Duplex, Studio, Office, Retail, Warehouse, Land) with a variant-label map (e.g. ‘Condo’→Apartment). Falls back to cleaned raw text if unrecognized. |
| location.py | Canonical list of 15 Dubai locations with common abbreviations mapped in (JVC, JLT, JBR, etc.). |
| amenities.py | Canonical list of 15 amenities; normalize_amenities() maps a list, drops unrecognized entries, dedupes. |
| price.py | Parses messy price strings (currency symbols/codes, ‘1.5M’/‘1.5 million’ shorthand, comma formatting) → normalized AED float via static FX rates. |
| area.py | Parses sqft/sqm area strings → normalized sqft float (the schema's canonical unit). |
| missing_values.py | Documents and applies per-field defaults: required fields never defaulted; list fields → []; optional scalars → None (never 0, since 0 can be a real value e.g. no parking). |
| duplicates.py | find_duplicates(): exact property_id match + fuzzy match (difflib.SequenceMatcher on name, same normalized location, price within 2%). |
| pipeline.py | clean_property_record() — orchestrates all of the above into one callable. |

Testing: tests/test_cleaning.py, 33 tests. Three real bugs were found and fixed during testing: a regex word-boundary bug in ‘1.5M’ price parsing, a digit-extraction bug in ‘100 m2’ area parsing (the ‘2’ in ‘m2’ was being swept into the number), and a missing text-clean call in the property-type fallback.

## 1.3 — Feature Engineering

All feature logic lives in pipelines/features/, producing 69 machine-readable features per property (documented field-by-field in pipelines/features/FEATURE_SCHEMA.md — read that file for the full list before adding new features).

| File | What it does |
| --- | --- |
| categorical.py | One-hot encoding for property_type (11 features: 10 canonical + ‘other’) and location (16 features), multi-hot encoding for amenities (15 features). |
| numerical.py | Bedrooms/bathrooms as floats; rental_yield + a rental_yield_known flag; the 6 nearby-facility distances, each with a companion _known flag and a 50km ‘far away’ fallback (never 0, so ‘unknown’ isn't confused with ‘very close’). |
| geo.py | Raw lat/lon plus a Dubai-bounding-box min-max scaled position, with a geo_known flag. |
| scaling.py | MinMaxScaler — a fittable scaler class (fit/transform/save/load) used for price, rent_price, and built_up_area_sqft, so the same fitted range is reused consistently between training and inference. |
| pipeline.py | engineer_property_features() (single record) and engineer_features_for_dataset() (fits scalers + engineers the whole dataset). |
| FEATURE_SCHEMA.md | Full documentation of every one of the 69 output features — THE reference for anyone adding/consuming features. |

Entry point: python -m pipelines.run_feature_engineering — reads hi_pando_properties, writes feature rows to hi_pando_property_features, persists fitted scalers to models/property_feature_scalers.json.

## 1.4 — Initial Dataset

Real data was found to be partially available (see the shared-database finding in 1.1), so both real-data mapping AND synthetic generation were used, per an explicit decision with the project owner.

| File | What it does |
| --- | --- |
| pipelines/map_listings_to_properties.py | Maps the pre-existing 'listings' collection (31 real property records from a different part of the app) into the Property schema. Handles field renames (areaSqft→built_up_area_sqft, coordinates.lat/lng→latitude/longitude) and infers completion_status from category. |
| pipelines/synthetic_property_generator.py | Generates realistic synthetic Dubai properties with type-aware price/area/bedroom profiles, random but plausible amenities/yield/nearby-facility distances. Seeded (default seed=42) for reproducibility. CLI: --count (default 300), --seed. |

Critical bug found & fixed during 1.4 — sale vs. rent price conflation 11 of the 31 real 'listings' records were RENT listings with annual-rent-scale prices (AED 68K–950K), while the Property schema's 'price' field was designed to mean sale price throughout the engine (budget matching, price_normalized feature, etc.). Loading them as-is would have silently corrupted the price scaler's fitted range and any downstream price-based scoring. Fix: added listing_purpose (Sale/Rent enum) and a separate rent_price field to the Property schema, with a model validator enforcing that price is required for Sale and rent_price is required for Rent (mutually exclusive). Updated the Mongo $jsonSchema validator, the cleaning pipeline, and feature engineering (independent price_normalized/rent_price_normalized scalers, each with a _known flag) to match. This is now a permanent part of the schema — see pipelines/schemas/property_schema.py.

Final dataset composition in hi_pando_properties: 333 total properties — 31 real (mapped from listings, prefix LST-), 300 synthetic (prefix SYN-), 2 original hand-written samples (prefix HP-).

Phase 1 checkpoint review found one more asymmetry worth knowing: real (LST-*) records have NO nearby-facility distance data (the source never captured it), so those 6 features fall back to the 50km/unknown default for every real record, while synthetic/manual records have it fully populated. Keep this in mind if nearby-facility distance becomes a heavily-weighted feature later — it is only a genuine signal for a minority of the dataset.

# Phase 2 — User DNA & Cold-Start Recommendation Engine

Goal: build the first working recommendation engine that needs zero historical user data — converts a conversation into a structured preference profile, matches it against properties, and returns ranked, explained recommendations.

## 2.1 — User DNA Schema

| File | Purpose |
| --- | --- |
| pipelines/schemas/user_dna_schema.py | UserDNA Pydantic model: budget (nested Budget model, min/max), locations, property_types, bedrooms, purpose, amenities, transport_preference, rental_yield_preference. EVERY field is optional — a real conversation rarely states everything, and a partially/fully empty UserDNA must always validate. |

## 2.2 — Preference Extraction (rule-based)

Decision: rule-based (regex + keyword matching) chosen over an LLM-based approach for now — no external API dependency, fully deterministic, unit-testable, zero cost/latency. The project owner has indicated this will move to an LLM-based approach later; the rule-based extractor and hard filters below are explicitly interim.

| File | What it does |
| --- | --- |
| pipelines/extraction/budget.py | Finds money-like phrases in free text: explicit ranges (‘between X and Y’), under/over phrasing, ‘around X’, and bare currency+magnitude shorthand (‘1.5M’). Reuses Phase 1.2's normalize_price(). |
| pipelines/extraction/categorical.py | Extracts locations/property types/amenities by matching against Phase 1.2's canonical lists plus conversational aliases (‘the marina’, ‘JVC’, etc.); bedrooms via regex (handles ‘2BHK’, ‘studio’); purpose/transport/yield-preference via keyword patterns. |
| pipelines/extraction/pipeline.py | extract_user_dna() — orchestrates all field extractors into one UserDNA object. |

Testing: tests/test_extraction.py, 32 tests including 12 full-conversation scenarios (complete profile, family, budget-only, vague, contradictory signals, empty string, etc.). Every extractor returns None/[] on no match — never raises, never fabricates.

## 2.3 — Feature Matching (9 scorers)

File: pipelines/matching/scorers.py. Every scorer compares one UserDNA field against one Property field and returns a float in [0, 1]. Shared convention: NEUTRAL_SCORE = 0.75 is returned whenever the relevant UserDNA field was never stated — an unstated preference is neither rewarded nor penalized.

| Scorer | Logic |
| --- | --- |
| Budget Match | 1.0 inside [min, max]; decays linearly outside (50% overage tolerance before hitting 0). Uses price or rent_price depending on listing_purpose. |
| Location Match | 1.0 if property location is in the user's stated list, else 0.0. |
| Property Type Match | Same pattern as Location. |
| Bedroom Match | Exact match = 1.0; decays 0.25 per bedroom of difference. |
| Purpose Match | Checks if the property's property_purpose list contains the value matching the user's stated purpose. |
| Amenity Match | Overlap ratio: ¦wanted ∩ available¦ / ¦wanted¦. |
| Area Match | Always neutral — UserDNA has no area-preference field yet (decision: revisit only if such a field is added). |
| Transport Match | Based on metro_distance_km: ≤1km = 1.0, ≥5km = 0.0, linear between. |
| Investment Match | Property's rental_yield bucketed into High/Medium/Low bands (≥7% / 5–7% / <5%), compared against the user's stated preference. |

Testing: tests/test_matching_scorers.py, 37 tests — every scorer individually, plus a combined test asserting all 9 stay in [0,1] under extreme mismatched inputs.

## 2.4 — Weighted Recommendation Score

| File | Purpose |
| --- | --- |
| config/recommendation_weights.json | The 9 match-type weights, externalized from code. load_weights() validates the file has exactly the 9 known types and that they sum to 1.0 (raises otherwise). |
| pipelines/matching/weighted_scoring.py | compute_recommendation_score() — runs all 9 scorers, returns (weighted_total, component_breakdown) so the breakdown can feed Phase 2.6's explanations. |

### Current weights

| Match type | Weight |
| --- | --- |
| Budget | 28% |
| Location | 19% |
| Property Type | 14% |
| Bedroom | 9% |
| Purpose | 9% |
| Transport | 6% |
| Amenities | 5% |
| Area | 5% |
| Investment | 5% |

Why these specific numbers The plan's example weights (30/20/15/10/10/5/5/5) covered only 8 match types and omitted Transport Match entirely, even though 9 types are required. These weights fold Transport in alongside Investment's original 5% slot, rescaling to preserve the plan's original proportions as closely as possible while covering all 9. This was an explicit decision with the project owner — change config/recommendation_weights.json (not code) if these need tuning.

Testing: tests/test_weighted_scoring.py, 9 tests — config validation, hand-computed weighted-sum verification, all-neutral baseline.

## 2.5 — Candidate Generation

File: pipelines/matching/candidate_generation.py. Implements the full funnel: All Properties → Pre-filter → Score → Rank → Top-N.

### pre_filter_candidates() — two kinds of exclusion

- Soft (budget/location): excludes only when clearly outside a stated preference, with a wide tolerance (50%) — scoring itself penalizes near-misses gracefully, so this stage is deliberately lenient.

- Hard rule-based (added during the Phase 2 checkpoint review): excludes outright regardless of how strong other scores are. Two rules:

  - Purpose conflict — a buyer (Investment/End use) never sees Rent-only listings, and a renter never sees Sale-only listings.

  - Property category conflict — a residential request never surfaces a commercial property, and vice versa (see property_category.py below).

| File | Purpose |
| --- | --- |
| pipelines/matching/property_category.py | Shared classifier: residential types (Apartment/Townhouse/Villa/Penthouse/Duplex/Studio) vs. commercial (Office/Retail/Warehouse/bare ‘Commercial’). Land and unrecognized labels are neither category. |
| pipelines/matching/repository.py | load_all_properties(residential_only=True) — THE data-loading entry point for the recommendation engine. Defaults to excluding all commercial properties (see decision below). |
| pipelines/matching/candidate_generation.py | pre_filter_candidates(), score_and_rank(), generate_recommendations() (the full funnel in one call). |

Decision — Hi Pando is residential-only for now Found during checkpoint review: a Retail Shop (stored with property_type=‘Commercial’, a label our normalization didn't recognize) was ranking in the top 3 for a user wanting residential housing, purely because budget/location/investment scores were strong. Root cause: 86 of the 333 properties in the dataset are commercial-category (Office/Retail/Warehouse/Commercial). Decision: commercial properties are entirely OUT OF SCOPE for this application for now. load_all_properties() excludes them by default at the data-loading layer, before they ever reach matching — not just scored down. This also excludes 29 'Land' plots (not a building) and 2 unmapped labels (‘Mansion’, ‘Royal Penthouse’), accepted as correct scope. Residential-only dataset size: 216 of 333 properties. If commercial properties are ever back in scope, start by reviewing property_category.py and repository.py's residential_only flag.

Testing: tests/test_candidate_generation.py (20 unit + 2 integration tests) and tests/test_property_category.py (9 tests). Includes a named regression test for the exact Retail Shop scenario found during review. Manually verified against the live dataset: 216 residential properties → pre-filter narrows to a plausible candidate set → scored/ranked → sensible top-N.

## 2.6 — Recommendation Explanation

| File | Purpose |
| --- | --- |
| pipelines/matching/explanation.py | generate_explanation() produces a list of short reasons for components that scored ≥0.8 (STRONG_MATCH_THRESHOLD) AND correspond to something the user actually stated — NEUTRAL_SCORE (0.75, unstated) never produces a reason even though it's numerically high. format_explanation() renders as ‘Recommended because: ✓ ...’, matching the plan's advisor-tone example. |

Two real copy bugs were found and fixed during review: a redundant restatement of bedroom count in two different explainers, and a grammar error (‘A apartment’ → fixed with an a/an article helper, now ‘An apartment’). Testing: tests/test_explanation.py, 9 tests.

## The /recommendations API endpoint

| File | Purpose |
| --- | --- |
| api/schemas.py | RecommendationRequest (accepts EITHER a user_dna object OR raw conversation_text — exactly one, enforced by a validator — plus top_n), RecommendationItem, RecommendationResponse. |
| api/main.py | POST /recommendations — extracts UserDNA from conversation_text if needed, loads properties, runs the full funnel, attaches explanations, returns the ranked list. Loads config/recommendation_weights.json once at startup. |

POST /recommendations
{
  "conversation_text": "2BR apartment ~1.5M in Dubai Marina, near metro",
  "top_n": 10
}
— or —
{
  "user_dna": { "budget": {"max": 1500000}, "locations": ["Dubai Marina"], ... },
  "top_n": 10
}

Testing: tests/test_recommendations_api.py, 7 tests via FastAPI's TestClient (marked integration — loads real data).

## Phase 2 checkpoint — issues found and fixed

A manual review of 5 test User DNA profiles against live recommendations surfaced two real, now-fixed issues (both described above): rent/sale purpose conflicts surfacing in results, and a commercial property surfacing for a residential seeker. Both are now hard-filtered in pre_filter_candidates()/repository.py. This is a good model for how future checkpoints should work: generate concrete test profiles, run them for real, read the actual output critically before approving.

# Current Project State (Snapshot)

Update this section every time a phase completes.

| Metric | Value |
| --- | --- |
| Phases complete | 0, 1, 2 |
| Automated tests | 207 passing (198 unit + 9 integration) |
| Properties in hi_pando_properties | 333 total — 216 residential (in scope) + 117 commercial/land/unmapped (excluded by default) |
| API endpoints live | GET /health, POST /recommendations |
| Data sources | 31 real (from pre-existing 'listings' collection) + 300 synthetic + 2 manual samples |
| External dependencies | MongoDB Atlas (shared cluster), no LLM API used yet (extraction is rule-based) |

# What To Do Next

Per the execution plan, Phase 3 (Behavioral Data & ML Recommendation Model) is explicitly BLOCKED until Phase 2 is live and generating recommendations that real users (or a test group) are actually interacting with — it depends on genuine interaction data, which cannot be synthesized.

## Immediate next steps

- Get /recommendations in front of real users or a test group. This is the actual blocker — not more pipeline code. Options include wiring it into a frontend, exposing it to a test group, or another integration path the project owner decides on.

- Once real interaction data starts flowing, begin Phase 3.1 (Interaction Tracking) per the checklist: define the event schema (PROPERTY_SHOWN, CLICKED, VIEWED, SAVED, SHORTLISTED, REJECTED, BROKER_CONTACTED, VIEWING_REQUESTED) and start logging events with userId, propertyId, event, timestamp, recommendationScore.

- Known interim decisions to revisit later:

  - Preference extraction is rule-based; the project owner has indicated this will move to an LLM-based approach.

  - The purpose/category hard filters in candidate_generation.py are simple rule-based checks, explicitly flagged as temporary pending an LLM-based judgment call.

  - Area Match is always neutral — revisit if an area/sqft preference field is ever added to UserDNA.

  - Commercial properties are out of scope — revisit property_category.py and repository.py if that changes.

Document generated as part of the Claude Code engineering session covering Phases 0–2. Keep this file in sync with hi-pando-claude-code-checklist.md, which remains the authoritative task-by-task record.